| Group name | 1G Project 1 Group |  |
| --- | --- | --- |
| Group members name and student numbers | Group name & Surnames | Students’ numbers |
|  | Soko Mpotulo | 240010337 |
|  | Lingani Lelethu | 223105740 |
|  | Matinisa Lubisi | 222527269 |
|  | Simamukele Makuzeni | 240184866 |
|  | Lusani Magadani | 222026944 |
|  | Samkelo Mbekwa | 221737006 |
| Class group | 1G |  |
| Subject code | PRT152S |  |
| Subject | Assessment3 |  |

- Project chatter

| General project information |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project name: | Bright Future Foundation NGO Website Project |  |  |  |
| Project sponsor: | CPUT institution |  |  |  |
| Project manager: | Matinisa Lubisi |  |  |  |
| Email Adress: | 222527269@mycput.ac.za |  |  |  |
| Phone number: | 0711909253 |  |  |  |
| Expected start date: | 02 August 2024 |  |  |  |
| Expected completion date: | 27 October 2024 |  |  |  |
| Expected savings: | R20 000 |  |  |  |
| Estimated cost: | R15600 |  |  |  |
| Project goals, objectives, deliverables and problems |  |  |  |  |
| Project goals: | Generating a community into better place |  |  |  |
| Project objective: | Assisting community in relation to health, education and sports etc. |  |  |  |
| Project deliverables: | Project offers volunteer’s page for volunteers who’s willing to take part on the project |  |  |  |
| Project issues/problems: | Project may require more funds than expected to be completed |  |  |  |
| Project scope and schedule |  |  |  |  |
| Within scope: | - Website is to allow user input in different pages |  |  |  |
| Outside scope: | - Create a user-friendly, accessible, and informative website for the NGO to increase awareness, facilitate donations, and provide information about its mission, projects, and events. |  |  |  |
| Tentative Schedule | Key Milestones |  | Start | Complete |
|  | Problem research |  | 2024/08/02 | 2024/08/05 |
|  | Problem analysis |  | 2024/08/08 | 2024/08/12 |
|  | Problem solution |  | 2024/08/15 | 2024/08/19 |
|  | Web Structure |  | 2024/08/22 | 2024/08/24 |
|  | Web Design |  | 2024/08/25 | 2024/09/02 |
|  | Web Elements |  | 2024/09/05 | 2024/09/09 |
|  | About us page |  | 2024/09/12 | 2024/09/30 |
|  | Volunteer page |  | 2024/09/12 | 2024/09/30 |
|  | Our project page |  | 2024/09/12 | 2024/09/30 |
|  | Donate page |  | 2024/09/12 | 2024/09/30 |
|  | Contact us page |  | 2024/09/12 | 2024/09/30 |
|  | Home page |  | 2024/09/12 | 2024/09/30 |
|  | Page Compiling |  | 2024/10/02 | 2024/10/13 |
|  | Final web check |  | 2024/10/16 | 2024/10/20 |
|  | Web Testing |  | 2024/10/21 | 2024/10/26 |
|  | Web execution |  | 2024/10/26 |  |
| Project resources |  |  |  |  |
| Project team: |  | - Soko Kujo Mpotulo - Lingani Lelethu - Lusani Magadani - Siyabonga Mbekwa - Simamkele Makuzeni - Matinisa Lubisi |  |  |
| Support resources: |  | - Domain Name - Web Hosting - Development tools - Data base - Web Designers - Web Developers - Maintenance and updates - Software Licenses |  |  |
| Special needs: |  | - Sufficient time - Potential feedback - Enough network - Content Management system |  |  |

| Process owner: |  | Lelethu Lingani |
| --- | --- | --- |
| Key stakeholders: |  | - CPUT institution - Manager |
| Final customer: |  | Community members |
| Expected benefits: |  | User positive feedback |
| Project risk. Constraints and assumptions |  |  |
| Project risks | - Project may require more money than saved - Project may take more time than measured to be completed - May require extra money for features updates |  |
| Project constraints | - Project is with a limited geographical usage |  |
| Project assumptions | - Project members may not be in compliant with the creation of the project’s rules - Project may no longer meet user’s needs as time progresses |  |

3. Discuss how you are going to manage quality in the project.

- Establish Clear Quality Standards: Define specific, measurable quality standards and criteria that the project deliverables must meet.

- Regular Testing and Validation: Incorporate frequent testing and validation throughout the project lifecycle to identify and address issues early.

- Continuous Improvement Process: Implement a feedback loop to continuously improve processes and deliverables based on lessons learned and stakeholder feedback.

- Quality Assurance Plan: Develop and follow a comprehensive Quality Assurance plan that outlines procedures for ensuring quality at each stage of the project.

- Risk Management: Identify potential quality risks and develop mitigation strategies to address them proactively.

- Stakeholder Involvement: Engage stakeholders in reviewing deliverables to ensure they meet expectations and requirements.

- Training and Development: Provide training and development opportunities for the project team to ensure they have the necessary skills to meet quality standards.

- Documentation and Standards Compliance: Ensure that all project activities are well-documented and comply with industry standards and regulations.

- Peer Reviews and Inspections: Conduct peer reviews and inspections of work products to detect defects and ensure quality before final delivery.

- Performance Metrics and KPIs: Use performance metrics and Key Performance Indicators to monitor and assess the quality of the project throughout its lifecycle.