| Name & Surname | Student No. |
| --- | --- |
| Soko K. Mpotulo | 240010337 |
| Lingani Lelethu | 223105740 |
| Matinisi Lubisi | 222527269 |
| Simamkele Makuzeni | 240184866 |
| Lusani Magadani | 222026944 |
| Samkelo Mbekwa | 221737006 |

PROJECT 1 (PRT152S)

Class: 1G

Subject Code: PRT152S

Task: ASSESSMENT 3

DUE DATE: 27 Oct. 2024

Project Documentation

Project Charter (Updated and Complete)

Project Name: Bright Future Foundation NGO Website Project

Start Date: 2024/09/01

End Date: 2024/10/02

Budget: Time and resources only (no monetary budget)

Business Case:

The Bright Future Foundation works to improve community development by implementing programs related to environmental sustainability, health, and education. The creation of a strong, user-friendly website would greatly expand the NGO's reach, encourage volunteer participation, and simplify the donation procedure. Additionally, the website will function as a venue for showcasing ongoing initiatives, increasing transparency and drawing additional community and stakeholder participation.

Purpose:

The goal of this project is to create a responsive, dynamic, and fully functional website for the Bright Future Foundation. This website will enable volunteer sign-ups, facilitate donations, and provide a platform for inquiries in addition to providing details about the NGO's vision, goals, and programs.

Organization’s Mission and Vision:

Mission: To empower communities by implementing long-term, environmentally, health, and education-related projects.

Vision: To bring about a future in which environmental stewardship, health care, and education enable every community to prosper.

Scope:

- Boundaries: The project will include the design and development of the NGO's website, but it will not cover any post-launch maintenance or updates.

- Deliverables:

Home Page, About Us Page, Projects Page, Volunteer Sign-Up Form, Donation Page, Contact Us Page.

- Acceptance Criteria:

Fully functional website with responsive design, all specified pages, forms, and interactive elements.

Goals/Objectives:

- Develop a visually appealing website with complete functionality.

- Ensure user-friendly navigation and form submissions.

- Add interactive elements using JavaScript.

User Requirements:

- Easy navigation

- Accessible and responsive design

- Functional forms for volunteering, donations, and contact

System Requirements:

- HTML, CSS, JavaScript for front-end development

- Hosting environment (e.g., local server or web hosting)

Technical Aspects:

- HTML5 for structure

- CSS3 for styling

- JavaScript for interactivity and validation

Resources:

- Development tools: VS Code, web browsers for testing

- Content: Text and images for the NGO

Key Stakeholders:

- Project Team (Developers)

- NGO Representatives

- End Users (Volunteers, Donors, General Public)

Roles and Responsibilities:

- Project Manager: Oversees progress, ensures deadlines are met.

- Developers: Create HTML, CSS, JavaScript.

- Content Providers: Provide website text and images.

Risks and Risk Management:

- Technical Issues: Potential bugs or compatibility issues

Solution: Conduct thorough testing.

- Time Constraints: Limited project timeframe

Solution: Schedule regular team check-ins.

- Team Availability: Scheduling conflicts

Solution: Implement a flexible schedule.

Communication Protocols:

- Regular team updates through meetings and email

- Documentation of progress and issues

Key Milestone Schedule:

- Project Kick-off: 2024/09/01

- Completion of HTML Structure: 2024/09/10

- Completion of CSS Styling: 2024/09/20

- JavaScript Functionality Complete: 2024/09/25

- Testing and Review: 2024/09/28

- Submission: 2024/10/02

Wireframes in Table Format

| Page | Section | Content/Elements | Description |
| --- | --- | --- | --- |
| Home Page | Header | Logo, Navigation Menu | Includes NGO logo and links to other pages (Home, About, Projects, etc.) |
|  | Welcome Section | Welcome Message, Background Image | A welcoming message for visitors with a large, friendly background image |
|  | Intro Section | Brief Mission Statement | Quick overview of what the NGO stands for and its primary mission |
|  | Footer | Contact Info, Social Media Links | Contact details, social links, and a copyright notice |
| About Page | Header | Logo, Navigation Menu | Consistent across all pages |
|  | Mission & Vision | Text Content, Supporting Image | Detailed mission and vision statements of the NGO |
|  | Team Section | Images, Names, Short Bios of Team Members | A showcase of key people behind the NGO with brief bios |
|  | Footer | Contact Info, Social Media Links | Standard footer |
| Projects Page | Header | Logo, Navigation Menu | Consistent with other pages |
|  | Project Listings | List of Projects, Brief Description, Links | Each project includes a title, short description, and a link for more details |
|  | Project Images | Image Gallery | Visual gallery of project highlights |
|  | Footer | Contact Info, Social Media Links | Standard footer |
| Volunteer Page | Header | Logo, Navigation Menu | Consistent across all pages |
|  | Volunteer Info | Why Volunteer, Benefits, Volunteer Stories | Section highlighting the value of volunteering with the NGO |
|  | Sign-Up Form | Name, Email, Phone, Submit Button | Form to capture volunteer details with a "Submit" button |
|  | Footer | Contact Info, Social Media Links | Standard footer |
| Donation Page | Header | Logo, Navigation Menu | Consistent across all pages |
|  | Donation Details | How Donations Help, NGO Transparency Statement | Explanation of donation use and impact statement |
|  | Donation Form | Name, Email, Amount, Payment Options, Submit Button | Form to capture donor details and payment information |
|  | Footer | Contact Info, Social Media Links | Standard footer |
| Contact Page | Header | Logo, Navigation Menu | Consistent with other pages |
|  | Contact Form | Name, Email, Message, Submit Button | Simple form for visitor inquiries |
|  | Map | Embedded Google Map | Shows location of the NGO’s main office |
|  | Footer | Contact Info, Social Media Links | Standard footer |

Design Aspects

Form Styling

- Contact, Search, Donate, and Subscribe Forms

- Utilizes a clean and modern aesthetic by applying a consistent background colour (var(--white-colour)) for input fields.

- Search functionality is enhanced with an easily accessible button positioned within the input field for intuitive user interaction.

- Hover effects on buttons provide feedback, improving usability.

Footer Design

- Site Footer

      - Features a visually distinct footer area with a background colour (var(--site-footer-bg-colour)) that separates it from the main content.

      - The footer is organized into sections with adequate padding to ensure readability and a professional appearance.

      - Links within the footer change colour on hover, enhancing user engagement and interaction.

Menu Structure

- Footer Menu

      - Designed with a two-column layout to present links in an organized manner, allowing users to navigate easily to different sections.

Social Media Integration

- Social Icons

      - Icons are styled to be visually appealing with a consistent background colour and hover effects, encouraging users to engage with social media channels.

Responsive Design

- Media Queries

      - Implemented to ensure the website is fully responsive across various screen sizes (1600px, 1170px, 991px, 580px, 480px).

      - Font sizes, paddings, and element dimensions are adjusted to maintain usability and readability on mobile devices.

      - Special attention is given to important elements, such as hero sections, carousels, and footer menus, ensuring they adapt gracefully to smaller screens.

Accessibility Considerations

- Focus Styles

      - Incorporation of focus styles for form elements (not currently in the CSS) is recommended to enhance keyboard navigation, catering to users with disabilities.

Colour Palette and Typography

- Consistent Use of Variables

      - The design employs CSS variables (var(--variable-name)) for colours, font sizes, and other styling properties, promoting consistency throughout the project.

      - The choice of colours and typography is aimed at ensuring a professional and approachable aesthetic, aligned with the foundation’s mission.

User Experience (UX) Enhancements

- Interactive Elements

      - The hover effects on buttons and links provide visual feedback, enhancing the overall user experience.

      - Proper spacing and layout design contribute to a more intuitive navigation experience.

Gantt Chart

Simplified Gantt chart overview of tasks:

| Task | Start Date | End Date | Milestone |
| --- | --- | --- | --- |
| HTML Structure Creation | 2024/09/01 | 2024/09/10 | Milestone 1 |
| CSS Styling Implementation | 2024/09/11 | 2024/09/20 | Milestone 2 |
| JavaScript Functionality | 2024/09/21 | 2024/09/25 | Milestone 3 |
| Content Creation & Upload | 2024/09/11 | 2024/09/25 |  |
| Testing | 2024/09/26 | 2024/09/28 | Milestone 4 |
| Review & Feedback | 2024/09/28 | 2024/09/30 |  |
| Submission Preparation | 2024/10/01 | 2024/10/02 | Final Submission |

Risk Management

- Technical Issues: Managed by testing and using standard best practices.

- Time Constraints: Adjusted tasks based on team availability and buffer time for delays.

- Scheduling Conflicts: Flexibility in deadlines, frequent communication to coordinate tasks.

Conflict Management

Conflicts were resolved by:

- Using a shared group chat for continuous communication.

- Referring to project goals and tasks to maintain focus.

- Implementing a voting system for major decisions.

Reflection Report (Group)

- Experience: Each member contributed unique skills, which enriched the project.

- Issues Encountered: Time management, integrating content, and gathering feedback.

- Problem Solving: Utilized version control and had regular review sessions.

- Lessons Learned: Early planning is crucial; allocate extra time for testing and refinement.

- Suggestions for Improvement: Allocate more time for testing and user feedback.

Agenda and Minutes of Meetings

Sample Meeting Record:

- Date: [2024/10/15]

- Agenda: Review of completed tasks, upcoming deadlines, any blockers

- Minutes:

      - Discussion on progress

      - Assignment of next tasks

      - Decision to adjust timelines as needed